

**The University of the West Indies**

**Department of Computing and Information Technology**

**Undergraduate Project Course**

**Weekly Status Report**

**Project:** University Shuttle Routing and Tracking System **Date:** 06/02/2019

**Iteration:** None

**Implementation Status:** None

**Highlights:** None

**Risks or Issues List**:

List of any risks or issues that are critical for the success of the project.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Date Entered** | **Risk/Issue** | **Description** | **Resolution** | **Status** |
| 29/01/2019 | Incorrect information gathered | Fear that interviewees or questionnaire respondents may supple incorrect information | Manually check each of the responses by each respondent for inconsistencies | Rectified |

**Tasks in Progress or Completed in the Last Iteration:**List the tasks that each member of the project worked on up to the present time.

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Name** | **Description** | **Team Member** | **% Complete** |
| Complete Project Scope | Complete writing the project scope document. | All | 100 |
| Requirements Gathering | Giving out questionnaires and conducting interviews to conduct research on user requirements. | Michael, though all members may assist | 100 |
| Requirements Specification | Specifying functional and non-functional requirement from information gathered in the requirements gathering stage | All | 5 |

**Upcoming Tasks for the Next Iteration:**

List the tasks that each project member is planning to work on in the upcoming iteration.

|  |  |  |
| --- | --- | --- |
| **Task Name** | **Description** | **Team Member** |
| Context Diagram | Design a context diagram for the proposed system | All |
| User Interface Prototypes | Design the basic user interface prototypes for the system | All |
| UI Prototypes Design | Design basic Lo-fi UI prototypes of the application | All |
| Decide on rough implementation details | Decide on software platform and technologies to be used to implement the software | All spearheaded by Azel |